# Scaling Up App Development - January 30

VIEW RECORDING - 33 mins (No highlights)

## Meeting Purpose

Clarify workshop setup workflow to unblock app development.

## Key Takeaways

- Workshop Setup Defined: The app must automate the current manual workflow in Kajabi: duplicating templates, updating coach details, and sending a launch email.

- Critical Assets Identified: The app needs access to Kajabi templates (landing pages, emails) and process documentation from Monday.com to replicate the workflow.

- API Integration Strategy: All API connections will be integrated in a single session on Tuesday to efficiently troubleshoot dependencies and avoid rework.

- Tuesday Demo Goal: Josh will present a functional UI dashboard with live API data, moving beyond mockups to a tangible product review.

## Topics

### Development Status & Blockers

- Status: Josh is in Phase 7 of the development plan, building the backend for production readiness.

- Blocker: The AI agent requires context on workshop types to populate correct email templates.

- Resolution: The workshop setup process was clarified to provide the necessary context.

### Current Workshop Setup Workflow (Manual)

- Inputs: Workshop type (AI/Exit) and format (half/full day, virtual/on-site).

- Process:

  - Image Creation: Generate a custom workshop image in Canva.

  - Landing Page Build: Duplicate a Kajabi template and update it with the new image and workshop details.

  - Launch Email: Send a manual email to the coach (BCC: Anna, Carolyn, Claire) with links to the landing page, offer page, and Typeform survey.

### Required Assets for Automation

- Kajabi Access: Josh needs access to Kajabi to pull all necessary templates and historical data.

  - Templates: Landing pages (single/co-host), coach bio pages, email sequences.

  - Data: Historical registrations to test refund/cancellation workflows.

- Monday.com Documentation: Jeff will provide access to the Monday.com board detailing the full workshop setup process.

### App Requirements & UI Vision

- Coach Portal: A central dashboard for coaches to view their events, access marketing links, and manage their bio.

- Automated Email Logic:

  - Content: Varies by workshop type (AI/Exit).

  - Details: Varies by format (e.g., virtual link vs. on-site location).

- Brand Guardrails: The AI must be configured to avoid generating content related to competitors like EOS.

### API Integration Plan

- Strategy: Integrate all APIs in one session on Tuesday to efficiently manage dependencies.

- Required Keys: Circle, HubSpot, Stripe.

- SMTP (Email Delivery): Jeff is setting up O365 SMTP, which requires SPF record changes by an external contact and will take ~1 week.

- HubSpot: Jeff will request a sandbox account from Carolyn for safe testing.

- Microsoft Teams: Josh will provide instructions for Jeff to generate the webhook URL for admin notifications.

## Next Steps

- Jeff:

  - Resolve Josh's Kajabi login issue (2FA).

  - Grant Josh access to the Monday.com workshop setup board.

  - Request a HubSpot sandbox account from Carolyn.

  - Provide the Teams webhook URL after receiving instructions from Josh.

  - Continue O365 SMTP setup.

- Josh:

  - Self-onboard in Kajabi to pull required assets.

  - Send Jeff the list of required assets for Tuesday's integration call.

  - Send Jeff instructions for generating the Teams webhook URL.

  - Prepare a functional UI dashboard for the Tuesday demo.

## Action Items

- Send Monday.com workshop setup board link to Josh - WATCH (5 secs)

- Send required assets list to Jeff (Sun/Mon) - WATCH (5 secs)

- Fix Kajabi 2FA; access templates/registrations; test refunds/cancellations - WATCH (5 secs)

- Double-check Kajabi user/password for Josh - WATCH (5 secs)

- Ask Carolyn re: HubSpot sandbox; report back to Josh - WATCH (5 secs)

- Research O365 SMTP integration; propose approach to Jeff - WATCH (5 secs)

- Send Teams webhook instructions to Jeff; then Jeff sends webhook URL - WATCH (5 secs)

- Send post-call to-do list to Josh - WATCH (5 secs)