# Scaling Up App Development - February 03

VIEW RECORDING - 43 mins (No highlights)

## Meeting Purpose

Review the workshop creation app and define requirements for automation.

## Key Takeaways

- Automate Landing Page Creation: The app must auto-select the correct landing page template (e.g., "solo" vs. "duo") based on the number of coaches and the workshop category (e.g., "AI" vs. "Exit").

- Integrate iDevAffiliate: This is a hard requirement for launch. The app must embed a JS snippet on the thank-you page to track coach commissions, passing the workshop type and price as variables.

- Centralize HubSpot Sync: Replace the current inefficient process (a new Zapier sync per workshop) with a single, automated sync that pushes all new registrants to HubSpot.

- Streamline Admin Workflow: The long-term goal is a one-click approval process for Suzanne, eliminating manual data entry and enabling scaling to 100+ workshops/month.

## Topics

### Workshop Creation & Landing Page Automation

- Problem: The current workflow is manual and inefficient, requiring the admin (Suzanne) to repeatedly select templates and re-enter coach information.

- Solution → Full Automation: The app should auto-select the correct landing page template based on workshop details, eliminating manual steps.

  - Coach Bios: Auto-populate from existing records; provide a "Create Bio" button for new coaches.

  - Template Selection:

    - Solo vs. Duo: Determined by the presence of a "primary" vs. "primary + co-coach."

    - Category: Determined by the workshop type (e.g., "AI," "Exit").

  - Admin Control: An admin screen is needed to map workshop categories to their corresponding templates, allowing for future expansion.

- UI/UX Fixes:

  - Workshop Duration: Replace "half-day/full-day" with explicit "start time" and "end time" fields for clarity on landing pages.

  - Redundant Fields: Remove the "Workshop Type" field, as its function is covered by "Workshop Category."

  - Post-Publish Flow: After publishing a page, the app must return to the workshop dashboard, not leave the user in a new tab.

  - Broken Link: The "View Landing Page" button on the workshop dashboard is broken and must be fixed.

### HubSpot Integration

- Problem: The current HubSpot sync process is unsustainable. It requires creating a new Zapier integration for each workshop, which is not scalable.

- Solution → Centralized Automation: The app must automatically push all new registrants to HubSpot.

  - Trigger: A new registration/purchase.

  - Action: Create or update a contact in HubSpot.

  - Data: Sync registrant name, email, and workshop details.

  - Goal: Enable a single HubSpot contact record to show all workshops they've attended.

### iDevAffiliate Integration

- Problem: Tracking coach commissions requires a manual process of creating separate thank-you pages for each price point to hardcode the value for iDevAffiliate.

- Solution → Automated Tracking: The app must embed a JavaScript snippet on the thank-you page to automatically track sales.

  - Dynamic Variables: The snippet must pass the workshop type and price, eliminating the need for multiple pages.

  - Requirement: This integration is mandatory before the app can go live.

### Admin Workflow & Approvals

- Problem: The current "Requested" status for new workshops is too simple and doesn't support the required approval process.

- Solution → Multi-Stage Workflow: Implement a clear approval process to ensure quality control and proper setup.

  - Stages: Requested → Awaiting Approval → Approved / Rejected.

  - Notification: The approver (e.g., Suzanne) receives an email with workshop details and a link to approve/reject.

  - Automation: Approval triggers the auto-creation of all marketing assets (pages, emails).

  - Coach Notification: An optional setting to notify coaches of new sign-ups is needed to allow them to reject attendees (e.g., other coaches).

## Next Steps

- Joshua:

  - Implement "start time" and "end time" fields.

  - Remove the redundant "Workshop Type" field.

  - Fix the post-publish flow to return to the dashboard.

  - Fix the broken "View Landing Page" link.

  - Integrate iDevAffiliate tracking.

  - Draft a plan for landing page automation (solo/duo, category-based templates).

  - Draft a plan for HubSpot integration.

- Jeff:

  - Schedule a meeting with Suzanne to define the approval workflow stages.

  - Get the correct iDevAffiliate JS code from Carolyn and send it to Joshua.

  - Get details from Carolyn on the specific fields synced from Kajabi to HubSpot.

## Action Items

- Implement start/end time fields; remove max attendees for virtual workshops - WATCH (5 secs)

- Fix post-creation redirect to landing page editor - WATCH (5 secs)

- Remove redundant Workshop Type field - WATCH (5 secs)

- Add Primary/Co-coach fields; auto-select bio page; add Create Bio button - WATCH (5 secs)

- Implement coach signup notifications + registrant removal; add admin toggle - WATCH (5 secs)

- Send iDevAffiliate code to Josh via Slack; then Josh implements on thank-you page - WATCH (5 secs)

- Schedule + record call w/ Suzanne re: pricing/early bird required; send recording to Josh - WATCH (5 secs)

- Fix landing/registration/thank-you page navigation; return to workshop dashboard - WATCH (5 secs)

- Coordinate w/ Carolyn re: Kajabi→HubSpot Zap fields; then Josh implements HubSpot sync - WATCH (5 secs)

- Send Claude development workflow to Jeff - WATCH (5 secs)